АД Електрани на Северна Македонија објавува

ПОВИК за ПРЕТКВАЛИФИКАЦИЈА за КОНСУЛТАНТСКИ УСЛУГИ ЗА КОНСУЛТАНТ ЗА ИМПЛЕМЕНТАЦИЈА

за проектот

ЕНЕРГЕТСКА ТРАНЗИЦИЈА - ПРОГРАМА ЗА ОБНОВЛИВА ЕНЕРГИЈА НА СЕВЕРНА МАКЕДОНИЈА „ФОТОНАПОНСКИ ЕЛЕКТРАНИ (ФЕ) БИТОЛА 2 И ОПЦИЈОНАЛНО БИТОЛА 3”

АД ЕСМ ги информира сите заинтересирани компании да се пријават на порталот за е-набавки на GTAI (Germany Trade & Invest) која е економска развојна агенција на Сојузна Република Германија (www.gtai.de) или (https://www.gtai.de/en/trade/north-macedonia/tenders/preparation-and-construction-supervision-for-photovoltaic-power-plants-and-transformer-substations-1791288).

Заинтересираните компании треба да се регистрираат на порталот во делот наменет за проекти финансирани со кредити од KfW банка и да изразат интерес за овој проект. Набавката и евалуацијата ќе се изведуваат според правилата на KfW банка. Условите за учество се вклучени во документите прикачени на порталот. Компаниите можат да побараат појаснување и дополнителни информации согласно упатствата дадени во документите.

THIRRJE për PARAKUALIFIKIM për SHËRBIME KONSULENCE PËR KONSULTANT PËR IMPLEMENTIM

për projektin

TRANZICIONI ENERGJETIK - PROGRAMI PËR ENERGJI TË RIPËRTËRITSHME TË MAQEDONISË SË VERIUT "CENTRALET FOTOVOLTAIKE (CF) BITOLA 2 DHE OPCIONALE BITOLA 3"

SHA CEM i informon të gjithë kompanitë e interesuara të aplikojnë në portalin për e-furnizime të GTAI (Germany Trade & Invest) e cila është agjencion ekonomik zhvillimor i Republikës Federale të Gjermanisë (www.gtai.de) ose (https://www.gtai.de/en/trade/north-macedonia/tenders/preparation-and-construction-supervision-for-photovoltaic-power-plants-and-transformer-substations-1791288). Kompanitë e interesuara duhet të regjistrohen në portal në pjesën e destinuar për projektet e finansuara me kredi nga banka KfW dhe të shfaqin interesin e tyre për këtë projekt. Furnizimi dhe evaluimi do të kryhen sipas rregullave të bankës KfW. Kushtet për pjesëmarrje janë të përfshira në dokumentet e bashkëngjitura në portal. Kompanitë munden të kërkojnë sqarime dhe informacione shtesë lidhur me udhëzimet e dhëna në dokumente.

# Tender Notice

# Consulting Services of the Implementation Consultant for the Project

# Energy Transition – Renewable Energy Programme North Macedonia “Photovoltaic Power Plants (PVPPs) Bitola 2 and optionally Bitola 3”

# International Public Bidding (with Pre-qualification)

| Partner Country: | Republic of North Macedonia |
| --- | --- |
| Reference-No.: | BMZ No. 2020 68 328, 2020 70 241 KfW Procurement No. 511233 |
| Submission Deadline: | 7 August 2024 (12:00 local time in Republic of North Macedonia) |
| Submission Language | English |
| Prequalification: | Invitation for Expression of Interest |
| Reference: | International open tender for Consulting Services for the Project Energy Transition – Renewable Energy Programme North Macedonia “Photovoltaic Power Plants (PVPPs) Bitola 2 and optionally Bitola 3”. |
| Employer: | Akcionersko drushtvo za proizvodstvo na elektrichna energija ELEKTRANI NA SEVERNA MAKEDONIJA, vo drzhavna sopstvenost, Skopje (AD ESM – Skopje) (JSC Power Plants of North Macedonia) |
| Financing: | The total investment volume is estimated at EUR 40-45 million. It will be financed by a loan from KfW and own contributions from AD ESM. The potential for further financial contributions from other sources, such as EU grants (via WBIF), will be explored. |
| Project Objectives: | The Project objectives are: Increase of power generation capacity from renewable sources. Avoidance of CO2 emissions |
| Project Measures: | The Project comprises the design, supply, installation, construction, and commissioning of the following four components: the construction of the PVPPs Bitola 2 with an installed capacity of 50-60 MW and optionally PVPP Bitola 3 with an installed capacity of 100 MW. This includes the supply and installation PV modules, inverters, metal structures, power plant cables, grounding and ground connection, fence, point lighting and safety system (closed circuit video system), weather station and related civil and earthworks etc. the construction of a new 110/35 kV transformer substation at the site of Bitola 2 with 2 110 kV OHTL bays, 2 step-up transformers 110/35 kV, 31,5/ MVA, medium voltage switchboards, control building and related civil and earthworks. Optionally, the construction of a new 110/35 kV transformer substation at the site of Bitola 3 with 2 110 kV OHTL bays, medium voltage switchboards, control building and related civil and earthworks. Realization of the grid connection of PVPP Bitola 2 and optionally PVPP Bitola 3 at the HV substation MEPSO 400/110 kV Bitola 2. |
| Requested Consulting Services: | The Consultant shall provide expertise in concept preparation, tendering, engineering, supervision over construction and commissioning and overall project management services to the Employer/the PEA to ensure the successful implementation of the project in terms of time, cost, quality, and compliance with national ESHS regulations and international ESHS standards. The IC shall support the Employer/the PEA in its role as FIDIC Employer’s Representative under the FIDIC Yellow Book. The award of the Consulting Services is planned for Q3/2024. The completion period of the Project (PVPP Bitola 2) shall be 39 months, plus 12 months defects notification period. The prequalification for consulting services will be guided by the latest version of the “Guidelines for the Procurement of Consulting Services, Works, Plant, Goods and Non-Consulting Services in Financial Cooperation with Partner Countries”. https://www.kfw-entwicklungsbank.de/PDF/Download-Center/PDF-Dokumente-Richtlinien/FZ-Vergaberichtlinien-V-2021-EN.pdf It is foreseen to assign the services to an independent consultant firm with proven experience in the implementation of similar projects with similar tasks. Consulting firms with regional experience in Albania, Bosnia and Herzegovina, Montenegro, Republic of North Macedonia, Serbia, Kosovo, Croatia, Slovenia, Ukraine, Georgia, and Armenia are preferred. The Bidder shall show a necessary average annual turnover of EUR 2 million for the last three years. A consortium or joint venture needs to show an average annual turnover of EUR 2 million for the last three years, whereas each party shall show an average annual turnover at least EUR 0.4 million, the lead partner shall show an average annual turnover of at least EUR 1.4 million. More detailed information about the project, content and form of the application documents and the scope of services of the Consultant can be requested from the Tender Agents (TA). Without this information, it might not be possible to produce a compliant Expression of Interest. Detailed Terms of Reference will be provided to consultants that submitted applications for prequalification and that have been successfully prequalified. For any request to or correspondence with the TA, the responsible person of the Employer shall be taken in cc. |
| Tender Agents: | Uwe Settelmaier, Dipl. Ing. (FH) E-Mail: uswebmail@gmx.de Hanna Slobodyanyuk-Montavon, LL.M. E-Mail: hanna.sl@hotmail.com |
| Employer: | Mr. Vladimir Popovski Email: vladimir.popovski@elem.com.mk |